|  |  |
| --- | --- |
| **1. UAT Scope (In Scope – Out of Scope)** | |
| **UAT - In Scope** | **UAT - Out of Scope** |
| In Scope*List features that are tested*   * Sign up * Change settings * Login * Search Movie | Out of Scope *List features that are not tested.*   * edit account * consult planning |

|  |
| --- |
| **2. UAT Assumptions and Constraints** |
| **UAT Assumptions** |
| Assumption *List the UAT assumptions.*   * **Test environment:**The test cases are conducted by 1 experienced QA manager, meeting rooms are blocked, and hard- and software is provided by IT * **Test documentation:**All UAT test cases are documented within Google Drive Project folder * **Error reporting:** Errors, failures and other flaws are reported using the Usersnap Chrome extension and are directly sent to the particular project |

|  |
| --- |
| **UAT Constraints** |
| Constraint *List the UAT constraints.*   * **Time frames**: Test results must be provided by June 17th 202 * **Resources:** * Human resources: 2 testers available for 2 days * Provided hardware: hp laptop * Tested operating systems: * Windows: 10 * Linux: Ubuntu * Browser tests: * Chrome (latest 2 versions) * Edge (latest 2 versions) |

|  |  |  |  |
| --- | --- | --- | --- |
| **3. UAT Risks** | | | |
| **Description** | **Probability**  **High|Med|Low** | **Impact**  **High|Med|Low** | **Mitigation** |
| Error handling: Testers are not aware on how to report bugs | Low | High | Easy-to-use bug reporting solution for UAT test available |
| UAT test failure | Low | High | Feature-complete development done before UAT test start |

|  |  |  |
| --- | --- | --- |
| **4. UAT Team Roles & Responsibilities** | | |
| **Name** | **Roles** | **Responsibilities** |
| Dali ban | Tester | Testing on LINUX |
| Wissem Ben Daly | Product Owner | Project ownership |
| Wissem Ben Daly | QA Manager | Managing UAT Test |
| Wissem Ben Daly | Tester | Testing on Windows |
|  |  |  |

|  |  |
| --- | --- |
| **5. UAT Entry Criteria** | |
| **ID** | **Criteria** |
| 5.1 | The development of the users and spaces features are in progress |
| 5.2 | Integration tests are in progress |
| 5.3 | No regression bugs are reported |
| 5.4 | All reported bugs should be fixed |
| 5.5 | UAT test environment (hardware, software, location) is ready |
| 5.6 | Testers are ready to start testing |
| 5.7 | UAT test plan is available |

|  |  |  |
| --- | --- | --- |
| **6.UAT Requirements-Based Test Cases** | | |
| **ID** | **Test Cases** | |
| 6.1 | Authentification*:*   * *Please visit: http://localhost:4200/register/login* * *Sign in with the following credentials:* * *wissembendaly@gmail.com* * *wiss12345* * *Click on the button sign in* * *Expected result:* * *navigate to the profile page* | |
| 6.2 | Create an account*:*   * *Please visit: http://localhost:4200/register/signup* * *Sign up with the following informations:*   *wiss*  *bendaly*  *wiss@gmail.com*  *wiss1542*  *aezfaz44*  *aezfaz44*   * *Click on the button submit* * *Expected result:* * *Used created message* | |
| 6.4 | | Logout:   * *Please visit: localhost:4200/dashboard* * Click on the button logout * *Expected result:* * *Navigate to login page* | |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **7. UAT Test Results** | | |  |  |
| **ID** | **Test Cases** | **Pass/Fail** | **Tested By** | **Date Tested** |
| 7.1 | Authentification | Pass | M.R. | 01/06/2022 |
| 7.2 | Create an account | Pass | M.R. | 02/06/2022 |
| 7.3 | Change settings | Fail | M.R. | 02/06/2022 |
| 7.4 | Search movie | Pass | M.R. | 03/06/2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| **8. Document Signatures** | | | |
| **Role** | **Name** | **Signature** | **Date** |
| Service Owner | Ben Daly Wissem |  | 07/06/2022 |
| Project Manager | Ben Daly Wissem |  | 07/06/2022 |